Notuul nr.1: Rahora

Summary:

The global planning is as follows:

- Cleaning the data

- Making and training a neural network

- Predictive analysis (real time datastreaming)

And all the requirements of the code are stated below.

Dates:

- Today (03_sep) mr. Rahora will send the data of the 120 houses, and he wil send us the three papers.

- Every Tuesday (8_sep) the Team will meet with mr. Rahora for the planning (/to do list) for the week (via scrum method).

- On Tuesday (8_sep) we need to report to mr. Rahora how the “exercises” with the data went.

- On Friday the 11 (sep) we will go to Factory Zero (Eindhoven?). (Transport needs to be organized)

____________________________________________________________________________________

Background:

Op dit moment heeft hij 3 groepjes (2x Mechanical engineering, 1x Applied Data Science.

About the company:

3e jaar factory Zero. (switch to English) It is a company that makes climate installations, with zero energy netto.

The problem of the solar panels is that most of the energy is being generated during the day. While energy is being consuming a lot during the night.

The goal of Factory Zero is to reduce the price of this house, and the system needs to guarantee power all year round. Also the house needs to be like a phone, not to complicated and easy to get into.

They put all the machines (heaters, battery’s, solar panels) in a small spaces. In the front of the house or in the attick.

We need to predict and monitor all the data that comes out of the machines.

Every five minutes they get the data (see Section Data) from the houses.

The first of the Factory zero project stands in Zoetermeer. We will get the data from these houses.

Other teams before:

Mechanical engineering have looked at the performance of these houses.

Presenting Project Zero:

The client will be presented the project. The idea is to research and then present it in a paper.

This will be presented in a conference. (you will get advice about the research paper from Rahora)

Rahola is a teacher in the research group of energy transition. He is a member of the group for renovation of houses. We will present the project in front of the teachers group and the group (TNO, TU delft, enz). But that isn’t for sure. Once a week we will meet, but maybe twice a week.

Dataset:

Dataset will be send via WeTransfer. How to put it on the server he doesn’t know.

128 excel files, one for every house, and data from one year. Units will be send separately.

The data recording system records a lot of things. There are a lot of empty fields because the system was very old. (now it is new)

Company Zero shared the data. However the data can not be shared. You need to put it on the server.

The company is small and there are no disclosure agreement.

You are going to make a control system for all those subsystems.

Forecasting is the main project, but there are a lot of mistakes being made.

- You are going to design a system that forecasts the energy use every hour in one day in advance.

- The weather forecast will influence the energy generation and consumption.

- We will have a dataset of 120 houses, and we will always get more from the company.

- On some times during the day the energy prices are low (so it makes sense to store the energy) and sometimes the prices are high. Selling during the day doesn’t make sense because the price is low.

Factory zero send the data to a company in Belgium. In this datadump that we get it is csv, or something.

- If you work with python you can transfer the data to a different type. The type you will choose will have to be schosen by you. The speed you need have to be considered.

- Neural networks are the go to method for this project. This is very hard to do, but it works the best.

Proposal:

The data packages will be send tonight. You will have to exercise on the dataset. On Tuesday I will explain the machines that were used.

On Friday the 11 September he has an appointment with factory zero. We will go with three other groups from Mechanical Engineering. The sensors that were used can be seen in the company. The company will show how they did it. Rahora will send you a invite and a place.

The first two groups have made a paper about the efficiency of the system. They haven’t done anything in machine learning.

It’s complicated to go with the public transport. I, Rahora, may go and bring you from the station to the company.

Planning:

- Deadlines:

We are going to use the Scrum meeting. After every meeting we will set a new goal (deadline) for the next week.

The deadline is getting the paper ready. We will get you some deadlines every week, so we don’t exhaust you.

- Brief overview:

First we need to clean the data (anomalies), so the algorithm needs to get clean data.

Second we need to use the data on a machine learning algorithm.

Third we are going to predict the system.

Q&A:

Does there need to be an frontend?

No need for a frontend. If the system is very good it may become a frontend. But probably not, the code will probably be included in the checking system of the company.

There are various kinds of things you can do with the data. You’are free to try out new things.

Did the groups before us fail?

The groups before were good. There was one group that wasn’t very coherent. One good coder did most of the work (and he is now a teacher at the minor). The second year had physical meetings every week. This was good for the team building.

Talking about the bad can better be done via physical meeting than via Teams.

Dates:

Every Tuesday we will meet mr. Rahola, we need to inform mr. Rahola about the time every week.

Tuesday at 13 hour next week. Physical meeting can be arranged, but we will look (deadline Tuesday).